Initial Project Planning Template

Product Backlog, Sprint Schedule, and Estimation

Use the below template to create a product backlog and sprint schedule.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task Story. | Points | Priority | Team Members. | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection & Understanding | USN-1 | As a data analyst, I can collect the smartphone usage dataset containing user information, screen time, social media usage, gaming hours, sleep hours, notifications and other relevant attributes. | 2 | High. |  |  |  |
| Sprint-1 | Data Collection & Understanding | USN-2 | As a data analyst, I can understand the structure of the dataset by identifying columns, data types, records and important attributes. | 2 | High. |  |  |  |
| Sprint-1 | Data Cleaning & Preparation | USN-3 | As a data analyst, I can clean the dataset by identifying and handling missing, duplicate or inconsistent data. | 2 | High. |  |  |  |
| Sprint-2 | Data Transformation. | USN-4 | As a data analyst, I can transform and prepare smartphone usage data for analysis and visualization. | 2 | High. |  |  |  |
| Sprint-2 | Data Analysis. | USN-5 | As a data analyst, I can analyze daily screen time, social media hours, gaming hours, app opens and notifications to understand smartphone usage patterns.. | 3 | High. |  |  |  |
| Sprint-2 | Digital Addiction Analysis. | USN-6 | As a data analyst, I can analyze smartphone addiction levels and compare usage patterns across different addiction categories.. | 3 | High. |  |  |  |
| Sprint-3 | Well-Being Analysis. | USN-7 | As a data analyst, I can analyze the relationship between smartphone usage, sleep hours, stress levels and academic/work activities. | 3 | High. |  |  |  |
| Sprint-3 | Demographic Analysis | USN-8 | As a data analyst, I can compare smartphone usage patterns across age groups and genders.. | 2 | Medium. |  |  |  |
| Sprint-3 | Dashboard Development. | USN-9 | As a user, I can view key smartphone usage and digital well-being measures through interactive Power BI dashboards.. | 3 | High. |  |  |  |
| Sprint-4 | Dashboard Filters & Insights. | USN-10 | As a user, I can use filters such as age group, gender, stress level and addiction level to explore the dashboard. | 2 | High. |  |  |  |
| Sprint-4 | Insight Generation. | USN-11 | As a user, I can identify important patterns and insights related to screen time, addiction and digital well-being from the dashboard. | 3 | High. |  |  |  |
| Sprint-4 | Final Report. | USN-12 | As a project team, we can document the analysis, findings, visualizations and conclusions of the smartphone usage and digital well-being project.. | 2 | Medium. |  |  |  |